}

Student Guide - APT Phase 1 Project

# PART I

1. Personal Information

Below is a table in which you must fill in the requested information.

| Student Name | Osvaldo Antonio Reyes Wiegand - Lucas Joaquin Carvajal Pincheira |
| --- | --- |
| Tax ID | 19,336,327-k / 21,146,055-5 |
| Major | Computer Engineering |
| Campus | Viña del Mar |

2. APT Project Description

In the description, briefly state the name of your APT project and the competencies from the graduate profile that you will put into practice. If your degree program defines performance areas, also mention which performance areas the project is linked to.

| Project Name | Predictive Demand Forecasting and Inventory Optimization System Using Machine Learning for the Textile and Footwear Wholesale Sector. |
| --- | --- |
| Performance Area(s) | Software Development, Database Management, and Artificial Intelligence. |
| Competencies | Design and develop innovative, high-quality software solutions, applying the software development lifecycle. Design and develop solutions that address organizational information requirements, utilizing relational databases. Design and adapt requirements engineering processes for the development of complex IT solutions. |

3. APT Project Rationale

Below are various fields that you must complete with the requested information. This section asks you to describe your project in detail and justify its relevance and significance.

| Relevance of the APT Project | The wholesale and retail sector for textiles and footwear constantly faces the problem of overstocking (capital tied up in “dead stock”) or stockouts during periods of high demand. This project aims to address this inefficiency through accurate predictions. The problem is located in the Valparaíso region, specifically impacting the logistics and finances of a local retail company in Quilpué. Resolving this issue adds real value by transforming empirical decision-making into a data-driven strategy. |
| --- | --- |
| APT Project Description | The goal is to optimize the client’s seasonal purchasing. The project will involve developing a data warehouse to centralize sales history and building a machine learning model (time-series algorithms) capable of predicting future demand for apparel and footwear, taking into account temporal and business variables. |
| Relevance of the Project to the Graduate Profile | This project requires the full application of graduate competencies, as it involves formally gathering requirements from a real client, modeling and building a structured relational/dimensional database, and programming an innovative software solution (incorporating Artificial Intelligence) in accordance with quality standards. |
| Relation to Professional Interests | This project reflects an interest in backend development, data architecture, and the programming of artificial intelligence algorithms. It will contribute to professional development by enabling the integration of tools such as Python and robust database engines to solve a critical, real-world business problem. |
| Feasibility of the APT Project | It is feasible to develop this project within the duration of the semester and the allocated hours. The required material resources are accessible (development environments such as Visual Studio Code and Python, and database engines such as SQL Server for managing the dimensional model). A facilitating factor is having the RUT and the company’s cooperation. The main factor that could hinder development is the potential lack of structured historical data from the client; this will be addressed by generating a realistic synthetic dataset based on the company’s sales parameters in order to train the machine learning model. |

# PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. It is important to note that objectives must be stated clearly and concisely without further explanation—that is, they must be self-explanatory. It is recommended to phrase them using an infinitive verb, as this requires specifying concrete actions.

| General Objective | To develop a predictive software system based on machine learning to optimize inventory management and estimate product demand at a textile and footwear retail company. |
| --- | --- |
| Specific Objectives | Gather and model the functional and non-functional requirements of the predictive system in collaboration with the client. Design and implement a dimensional model (data warehouse) for the historical consolidation of inventory and sales data. Train and evaluate a machine learning model using Python to predict product demand. Build a user interface that allows the client to view predictions and manage inventory alerts. |

5. Methodology

In the following section, you must describe the methodology—specific to your discipline—that you will use to complete the APT project described above, including the stages and work methods.

Description of the Methodology

To address the problem at hand and ensure the objectives are met, the project will be developed using the Scrum agile framework. This choice is justified by the iterative and incremental nature of software development with Artificial Intelligence, which allows the product to be adapted and the models to be refined as the project progresses. Osvaldo Reyes (Technical Leader and Developer): He will be directly responsible for the technical implementation of the solution. His main tasks include designing and implementing the dimensional model (Data Warehouse) using SQL Server, programming and training machine learning algorithms in Python, and developing the business logic and software interface. Lucas Carvajal (Documentation Manager): He will be in charge of managing requirements, ensuring documentation quality, and monitoring the project. His main tasks include gathering and drafting requirements (user stories),

creating architecture and software engineering diagrams, preparing technical progress and final reports, and providing ongoing support in managing the Product Backlog to ensure that development aligns with academic regulations.

6. Evidence

The following describes what evidence will be evaluated in the progress report and final report for your APT project. This evidence must be agreed upon with your instructor. Evidence refers to the deliverables developed during the project that are intended to demonstrate or document how the work has been implemented.

| Type of Evidence (Progress or Final) | Name of the evidence | Description | Rationale |
| --- | --- | --- | --- |
| Progress | Pipeline of Data an d Dimensional Model (ETL) | Script and database design (SQL Server) that extracts, processes, and structures the textile company’s sales history and catalog. | This is justified by a Data Quality KPI. It demonstrates that 100% of null or outlier values were addressed, ensuring a complete and structured dataset so that the predictive algorithm can be trained without errors. |
| Progress | Trained Trained Predictive Algorithm (Machine Learning) | Source code developed in Python that demonstrates data cleaning, the training of the predictive algorithm, and its accuracy metrics | Justified by a KPI of Accuracy of the model. It mathematically demonstrates that the AI’s predictions have an acceptable margin of error and are useful for decision-making making business decision- making. |
| final | Functional Predictive Functional Deployed | A comprehensive software system that integrates the database, the AI engine, and the user interface to visualize demand forecasts. | Its value is demonstrated through Performance and Acceptance KPI. It demonstrates that the entire system operates in accordance with , delivering predictions to the user in optimal time frames (low latency) and fulfilling the user stories from the final Sprint. |
|  |  |  | JUSTIFICATIONS WITH KPIs |

7. Work Plan

In the table below, define the plan for your APT Project as required.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or Competency Units | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of the Activity | Person in Charge1 | Remarks |
| Design | Requirements | Meeting with the | Virtual or in-person | 1 week | Lucas Carvajal | Coordinate schedule |
| requirements | gathering. | client to | meeting. |  |  | with the client. |
| engineering |  | define inventory |  |  |  |  |
| processes. |  | variables. |  |  |  |  |
| Design solutions using relatio nal | Design the data warehouse. | Create fact and dimension tables in SQL Server. | SQL Server engine, PC. | 2 weeks. | Osvaldo Reyes | Depends on the completeness of the dataset. |
| . |  |  |  |  |  |  |

1 If the APT Project is a group project, this column should list the names of the individuals responsible for each task or activity. This will later allow for individual evaluation of each team member.

8. Gantt Chart

Find a Gantt chart format that works for you and use it to organize the activities planned in the previous step, taking into account the time allotted for the development of your APT Project. You must adhere to the academic calendar when carrying out the three phases covered by the Degree Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |  |
| Meeting Initial and Requirements of requirements (Milestone 1) (Mitigates: lack of formal requirements) | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Definition of data architecture and strategy (Mitigates: disorganized or missing historical data) |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design of the dimensional model (facts and dimensions) (Mitigat es: scattered transactional data) |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Creation and implementation of the data warehouse in SQL Server (Mitigates: lack of an analytical repository) |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ETL pipeline, data cleansing, and validation (Milestone 2 / Progress 1) (Mitigates: |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| inconsistencies, nulls, and outliers) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Python configuration and connection to the Data Warehouse (Mitigat ion: decoupling of data layers and AI) |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Engineering of seasonal, weather, and holiday variables (Mitigates: unmeasured impact of seasonality) |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |
| Training of time-series models (Prophet/XGBoost) (Mitigates: empirical and intuitive purchasing decisions) |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |
| MAPE/RMSE evaluation and optimization (Milestone 3 / Progress 2) (Mitigates: high margin of error in forecasts) |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |
| API Development and (Mitigates: capital tied up in dead stock) |  |  |  |  |  |  |  |  |  |  | x | x |  |  |  |  |  |  |
| Design and layout of the web interface / dashboard (Mitigates: difficulty in interpreting AI) |  |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |
| Inventory Shortage Prevention Alert Module (Mitigates: stockouts during peak seasons) |  |  |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |
| Comprehensive integration of the technical workflow (SQL → AI → API → UI) (Mitigates: component fragmentation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |
| Testing stress and operational validation in collaboration with the client (Mitigates: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |

| in the model when compared to actual demand) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Preparation of technical/user manuals and calculation of KPIs (Mitigates: lack of methodological support) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |
| Final system demonstration and project closure (Milestone 4) (Mitigates: resistance to use or lack of adoption) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |